## Slide 1: Software Quality Assurance Plan in Software Development
Unit 3

## Slide 2: Definition
A software quality assurance plan's main goal is to guarantee that the market's product or service is trouble- and bug-free. Additionally, it must fulfill the specifications listed in the SRS (software requirement specification).
An SQA plan serves three purposes. It includes the following:
  Determining the QA duties assigned to the concerned team.
  A list of the areas that require review, audit, and examination.
  Determines the work products for SQA.

## Slide 3: What is a Software Quality Assurance Plan?
A Quality Assurance Plan (QAP) is a document or set of documents that outlines the systematic processes, procedures, and standards for ensuring the quality of a product or service.
It is a key component of quality management and is used in various industries to establish and maintain a consistent level of quality in deliverables.
For a software product or service, an SQA plan will be used in conjunction with the typical development, prototyping, design, production, and release cycle.
An SQA plan will include several components, such as purpose, references, configuration and management, tools, code controls, testing methodology, problem reporting and remedial measures, and more, for easy documentation and referencing.

## Slide 4: Importance of Software Quality Assurance Plan
Quality Standards and Guidelines: The SQA Plan lays out the requirements and guidelines to make sure the programme satisfies predetermined standards for quality.
Risk management: It is the process of recognizing, evaluating and controlling risks in order to reduce the possibility of errors and other problems with quality.
Standardization and Consistency: The strategy guarantees consistent methods, processes, and procedures, fostering a unified and well-structured approach to quality assurance.

## Slide 5: Cont.
Customer Satisfaction: The SQA Plan helps to ensure that the finished product satisfies customer needs, which in turn increases overall customer satisfaction.
Resource optimization: It is the process of defining roles, responsibilities, and procedures in order to maximize resource utilization and minimize needless rework.
Early Issue Detection: SQA Plans help identify problems early on, which lowers the expense and work involved in fixing them.

## Slide 6: Objectives And Goals of Software Quality Assurance Plan:
The objectives and goals of a Quality Assurance Plan (QAP) are to ensure that the products or services meet specified quality standards and requirements.
The plan serves as a roadmap for implementing quality assurance processes throughout a project or organizational activity.
The specific objectives and goals can vary depending on the nature of the project or industry, but common elements include:

## Slide 7: Cont.
Compliance with Standards and Regulations:
Objective: Ensure that the project or product complies with relevant industry standards, regulatory requirements, and any other applicable guidelines.
Goal: Achieve and maintain adherence to established quality standards to meet legal and regulatory obligations.
Customer Satisfaction:
Objective: Enhance customer satisfaction by delivering products or services that meet or exceed customer expectations.
Goal: Identify and prioritize customer requirements, and incorporate them into the quality assurance processes to create a positive customer experience.

## Slide 8: Cont.
Defect Prevention:
Objective: Implement measures to prevent defects, errors, or issues in the early stages of the project lifecycle.
Goal: Identify potential sources of defects, analyze root causes, and take proactive steps to eliminate or minimize the occurrence of defects.
Consistency and Reliability:
Objective: Establish a consistent and reliable process for the development or delivery of products and services.
Goal: Ensure that the quality of deliverables is consistent over time and across different phases of the project, promoting reliability and predictability.

## Slide 9: Cont.
Process Improvement:
Objective: Continuously improve processes to enhance efficiency, effectiveness, and overall quality.
Goal: Implement feedback mechanisms, conduct regular process assessments, and identify opportunities for improvement to optimize the quality assurance process.
Risk Management:
Objective: Identify and manage risks that could impact the quality of the project or product.
Goal: Develop strategies to assess, mitigate, and monitor risks that may affect the achievement of quality objectives.

## Slide 10: Cont.
Clear Roles and Responsibilities:
Objective: Clearly define roles and responsibilities related to quality assurance activities.
Goal: Ensure that team members understand their roles in maintaining and improving quality, fostering accountability and collaboration.
Documentation and Traceability:
Objective: Establish a robust documentation process to track and trace quality-related activities and decisions.
Goal: Create comprehensive records that enable transparency, accountability, and the ability to trace the development or production process.

## Slide 11: Cont.
Training and Competence:
Objective: Ensure that team members are adequately trained and possess the necessary competencies to perform quality assurance tasks.
Goal: Provide ongoing training to enhance the skills and knowledge of individuals involved in quality assurance.
Continuous Monitoring and Reporting:
Objective: Monitor quality metrics and report on the status of quality assurance activities.
Goal: Implement regular monitoring and reporting mechanisms to track progress, identify issues, and make data-driven decisions to maintain or improve quality.

## Slide 12: Steps to Develop Software Quality Assurance Plan:
Developing a Quality Assurance Plan (QAP) involves a systematic process to ensure that the plan effectively addresses the quality requirements of a project or process. Here are the steps to develop a Quality Assurance Plan:

## Slide 13
Define Project Objectives and Scope:
Clearly articulate the objectives and scope of the project or process for which the Quality Assurance Plan is being developed. Understand the goals, deliverables, and stakeholders involved.
Identify Quality Standards and Criteria:
Determine the relevant quality standards, regulations, and criteria that are applicable to the project. This may include industry standards, legal requirements, and internal organizational standards.
Identify Stakeholders:
Identify and involve key stakeholders who have an interest in or will be affected by the quality of the project or process. This includes project managers, team members, customers, and any regulatory bodies.

## Slide 14
Define Roles and Responsibilities:
Clearly define the roles and responsibilities of individuals or teams involved in quality assurance activities. This ensures accountability and clarity in the execution of quality-related tasks.
Conduct a Risk Assessment:
Identify potential risks to the quality of the project. Assess the impact and likelihood of these risks and develop strategies for risk mitigation and management.
Establish Quality Assurance Activities:
Determine the specific activities and tasks that will be carried out to ensure quality throughout the project lifecycle. This may include reviews, inspections, audits, testing, and other quality control measures.

## Slide 15
Develop Testing and Inspection Procedures:
If applicable, create detailed testing and inspection procedures. This includes developing test plans, test cases, and acceptance criteria to ensure that the product or service meets quality standards.
Document Processes and Procedures:
Document the processes and procedures that will be followed to implement quality assurance activities. This documentation serves as a reference for team members and provides a basis for consistency.
Establish Documentation and Reporting Mechanisms:
Define the documentation requirements for tracking and reporting quality-related information. This may include reports, checklists, and records of quality assessments.

## Slide 16
Allocate Resources and Training:
Specify the resources, tools, and training that will be provided to team members to support quality assurance efforts. Ensure that team members have the necessary skills and knowledge.
Define Change Control Processes:
Establish a process for managing changes to the project or product to ensure that they do not negatively impact quality. This includes a change control board and a structured process for reviewing and approving changes.
Review and Approval:
Seek input and feedback from relevant stakeholders on the draft Quality Assurance Plan. Revise the plan based on feedback and obtain formal approval before implementation.

## Slide 17
Monitoring and Continuous Improvement:
Continuously monitor quality metrics, track progress, and identify opportunities for improvement. Regularly review and update the Quality Assurance Plan to adapt to changes and enhance its effectiveness.
Communication and Training:
Communicate the Quality Assurance Plan to all relevant stakeholders and provide training as necessary. Ensure that everyone involved understands their roles and responsibilities in maintaining and improving quality.

## Slide 18: SQA implementation phase:
Developers work with the SQA team to construct a development plan before beginning to build an application. The Software Quality Assurance (SQA) team produces the Software Quality Assurance plan, and the developers write the Software Development Life Cycle (SDLC) plan. If the documentation created by the developers and the SQA are well-written and structured, the application that is going to be developed is already 50% finished.
The SQA team's duty during this stage is to guarantee that the intended application's suggested features are implemented. The application will monitor not only the implementation process but also the development process. Certain design techniques, such language or framework, can be applied. In order to assist the development team in choosing the appropriate framework language.

## Slide 19: Best Practices for Creating Software Quality Assurance Plan:
Creating a Software Quality Assurance (SQA) plan is essential to ensure the development of high-quality software. Here are some best practices to consider when creating a Software Quality Assurance Plan:
Understand Project Objectives:
Clearly understand the objectives, goals, and scope of the software development project. This understanding is critical for tailoring the SQA plan to the specific needs of the project.
Define Quality Standards:
Identify and document the relevant quality standards, guidelines, and best practices that the software must adhere to. This may include industry standards, regulatory requirements, and internal organizational standards.
Involve Stakeholders:
Engage key stakeholders, including developers, testers, project managers, and customers, in the creation of the SQA plan. Ensure that their perspectives and requirements are considered.

## Slide 20: Cont.
Set Clear Roles and Responsibilities:
Clearly define the roles and responsibilities of individuals or teams involved in SQA activities. This includes roles such as SQA manager, testers, developers, and project managers.
Establish Testing Processes:
Define the testing processes, including types of testing (e.g., unit testing, integration testing, system testing, etc.), testing techniques, and tools to be used. Clearly articulate the criteria for success in each testing phase.
Incorporate Automated Testing:
Integrate automated testing into the testing processes where applicable. Automated testing can improve efficiency, coverage, and the repeatability of tests, especially for repetitive and regression testing.

## Slide 21: Cont.
Document Test Plans and Cases:
Develop comprehensive test plans and test cases that cover the functional and non-functional requirements of the software. Test documentation serves as a reference for testers and ensures comprehensive coverage.
Implement Code Reviews:
Integrate code reviews as part of the development process. Code reviews help identify defects early in the development lifecycle, improving code quality and reducing the likelihood of defects reaching later stages.
Utilize Continuous Integration (CI) and Continuous Deployment (CD):
Implement CI/CD practices to automate the integration and deployment processes. This ensures that changes are regularly and consistently tested, reducing the risk of integration issues and improving overall software quality.

## Slide 22: Cont.
Implement Configuration Management:
Use configuration management practices to manage changes to the software, including version control, baseline management, and change control. This helps maintain consistency and traceability in software development.

## Slide 23: Why is SQA Plan Important for Software Companies?
Here are some key reasons why an SQA plan is important for software companies:
Quality Assurance and Customer Satisfaction: An SQA plan establishes processes and standards to ensure that software products meet or exceed customer expectations. High-quality software contributes to customer satisfaction, enhances the company's reputation, and fosters customer loyalty.
Compliance with Standards and Regulations: Many industries have specific standards and regulations that software products must adhere to. An SQA plan helps ensure compliance with these standards, reducing the risk of legal issues and demonstrating the company's commitment to quality.

## Slide 24: Cont.
Early Detection and Prevention of Defects: The SQA plan includes processes for early detection and prevention of defects. This involves activities such as code reviews, testing, and inspections, which help identify and address issues in the early stages of the development lifecycle, reducing the cost and impact of defects.
Cost Reduction: Identifying and fixing defects early in the development process is more cost-effective than addressing them in later stages or after the software is released. An SQA plan helps minimize the number of defects that reach production, reducing maintenance costs and improving overall efficiency.

## Slide 25: Cont.
Improved Collaboration and Communication: The SQA plan defines roles, responsibilities, and communication channels within the development team. This clarity fosters better collaboration among team members, reducing misunderstandings and improving the overall efficiency of the development process.
Risk Management: An SQA plan includes risk management strategies to identify, assess, and mitigate risks that could impact software quality. This proactive approach helps the company address potential issues before they become significant problems.
Enhanced Productivity and Efficiency: Standardized processes outlined in the SQA plan contribute to improved productivity and efficiency. Consistent methodologies and practices help streamline development, testing, and release processes, leading to faster and more reliable software delivery.

## Slide 26: Pros of Software Quality Assurance Plan:
Early Defect Identification: SQA strategies lessen the possibility of expensive problems later in the software development life cycle by facilitating the early discovery and resolution of flaws.
Enhanced Quality of Product: SQA plans help to improve the overall quality of the software product by setting quality standards and procedures, which raises customer satisfaction.
Adherence to the standards: It plans guarantee adherence to industry norms, legal mandates, and optimal methodologies, offering a structure for producing software of superior quality.
Improved Cooperation Among Teams: The SQA plan's well-defined roles and duties encourage productive teamwork and guarantee that everyone is on the same page with the quality goals.

## Slide 27: Cons of Software Quality Assurance Plan:
Overhead in Small Projects: The cost of developing and upholding a detailed SQA plan may be excessive for small projects compared to their scope and complexity.
Opposition to Change: An SQA strategy may involve changes that teams accustomed to their current workflows find difficult to accept, which could result in a time of adjustment and resistance.
Documentation Complexity: SQA plans with high documentation requirements run the risk of adding complexity and coming off as bureaucratic to teams, which makes it difficult to keep documentation up to date.
Reliance on Human Elements: An SQA plan's performance depends on human elements like procedure adherence and attention to detail, which makes human mistake a possibility.

## Slide 28: Conclusion:
In conclusion, a Software Quality Assurance (SQA) plan is a fundamental and indispensable component for software companies aiming to deliver high-quality products and maintain a competitive edge in the market. The significance of an SQA plan lies in its ability to establish systematic processes, standards, and practices that ensure software products meet or exceed customer expectations.

## Slide 29: Software Quality Framework
Software Quality Framework is a model for software quality that ensures quality by connecting and integrating the different views of software quality. This article focuses on discussing the Software Quality Framework.

## Slide 30: What is a Software Quality Framework?
Software Quality Framework connects the customer view with the developer's view of software quality and it treats software as a product.
The software product view describes the characteristics of a product that bear on its ability to satisfy stated and implied needs.
This is a framework that describes all the different concepts relating to quality in a common way measured by a qualitative scale that can be understood and interpreted commonly.
Therefore, the most influential factor for the developers is the customer perception. This framework connects the developer with the customer to derive a common interpretation of quality.

## Slide 31: Developers View
Validation and verification are two independent methods used together to check that a software product meets the requirements and that it fulfills its intended purpose. Validation checks that the product design satisfies the purposeful usage and verification checks for errors in the software.

## Slide 32: Cont.
The primary concern for developers is in the design and engineering processes involved in producing software.
Quality can be measured by the degree of conformance to predetermined requirements and standards, and deviations from these standards can lead to poor quality and low reliability.
While validation and verification are used by the developers to improve the software, the two methods don’t represent a quantifiable quality measurement.
The developer's view of software quality and the customer's view of software quality are both different things.

## Slide 33: Ex.
For example, the customer understands or describes the quality of operation as meeting the requirement while the developers use different factors to describe the software quality. The developer view of quality in the software is influenced by many factors. This model stresses on 3 primary ones:
The code: It is measured by its correctness and reliability.
The data: The application integrity measures it.
Maintainability: It has different measures the simplest is the mean time to change.

## Slide 34: Users View
When the user acquires software, he/she always expect a high-quality software. When end users develop their software then quality is different. End-user programming, a phrase popularized by which is programming to achieve the result of a program primarily for personal, rather than public use.
The important distinction here is that software itself is not primarily intended for use by many users with varying needs.
For example, a teacher may write a spreadsheet to track student's test scores.
In these end-user programming situations, the program is a means to an end that could be used to accomplish a goal.
In contradiction to end-user programming, professional programming has the goal of producing software for others to use.

## Slide 35: Cont.
For example, the moment a novice Web developer moves from designing a web page for himself to designing a Web page for others, the nature of this activity has changed.
Users find software quality as a fit between their goals and software's functionality.
The better the quality, the more likely the user will be satisfied with the soft-ware.
When the quality is bad, developers must meet user needs or face a diminishing demand for their software.

## Slide 36: Cont.
Therefore, the user understands quality as fitness for purpose. Avoiding complexity and keeping software simple, considerably lessens the implementation risk of software. In some instances, users abandoned the implementation of a complex software because the software developers were expecting the users to change their business and to go with the way the software works.

## Slide 37: Product View
The product view describes quality as correlated to inherent characteristics of the product. Product quality is defined as the set of characteristics and features of a product that gives contribution to its ability to fulfill given requirements.
Product quality can be measured by the value-based view which sees the quality as dependent on the amount a customer is willing to pay for it.
According to the users, a high-quality product is one that satisfies their expectations and preferences while meeting their requirement.
Satisfaction of end users of the product represents craft to learn, use, upgrade the product and when asked to participate in rating the product, a positive rating is given.